PAW-ER

IoT-Based Pet Wellness and Safety Monitoring System

Security Remediation Plan

Aligned to ISO 27001:2022 Annex A Controls

# Remediation Plan RP-2026-01: Unencrypted Data Transmission Between IoT Devices, Cloud Server, and Mobile Application

## I. Remediation Plan Information

A. Plan ID: RP-2026-01

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Prepared By: Group 7

Rheynold Mhelvie A. Cinense

Nash O. Diaz

Russel A. Guansing

Kurt Lawrence Daniel

E. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Unencrypted Data Transmission Between IoT Devices, Cloud Server, and Mobile Application

B. Affected Asset/Area: ESP32 microcontroller, Wi-Fi/internet communication channel, cloud/backend server, mobile application

C. Description: Feeding schedules, water level readings, sensor data, and rotating-camera footage are transmitted between the ESP32, the backend server, and the mobile application. If this traffic uses plain HTTP or an unencrypted messaging protocol (e.g., unsecured MQTT) instead of TLS, the data is exposed in transit.

D. Threat: Man-in-the-middle attacks, packet sniffing on the home or public Wi-Fi network, and interception of live camera footage or feeding data.

E. Potential Impact: Loss of confidentiality of household monitoring data, unauthorized viewing of live video, and potential tampering with feeding/water commands in transit.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium–High | High | High | IoT traffic is a common interception target, and camera/video data raises the impact to critical for household privacy. |

## IV. Remediation Objective

Ensure that all data exchanged between the ESP32, cloud backend, and mobile application is encrypted end-to-end and cannot be read or altered by unauthorized parties.

## V. Proposed Remediation

A. Corrective Action: Migrate all API calls to HTTPS/TLS 1.2+ and switch device-to-cloud messaging to an encrypted protocol (e.g., MQTTS) with certificate validation enabled on both firmware and mobile app.

B. Preventive Action: Enforce a secure-by-default build configuration that rejects plaintext connections; add automated checks in the build pipeline that fail if TLS is disabled.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.24 – Use of Cryptography

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Implement TLS/HTTPS on all API endpoints | Backend Developer | TLS certificate, hosting config | Week 3 | Planned |
| Switch ESP32 messaging to MQTTS | Firmware/IoT Developer | MQTT broker w/ TLS support | Week 4 | Planned |
| Enable certificate pinning in mobile app | Mobile Developer | App update, testing devices | Week 5 | Planned |

## VII. Implementation

The development team will roll out TLS across the staging environment first, verify device connectivity with the ESP32 test units, then promote the change to production together with a mobile app update.

## VIII. Verification and Validation

Network traffic will be captured with a packet analyzer (e.g., Wireshark) before and after the fix to confirm no plaintext credentials or footage are visible on the wire.

## IX. Remediation Evidence

Packet capture logs, TLS handshake screenshots, and a signed test report will be attached as remediation evidence.

## X. Residual Risk

Low – encrypted channels significantly reduce interception risk; residual risk remains limited to potential future protocol vulnerabilities, to be tracked through periodic review.

# Remediation Plan RP-2026-02: Insecure and Unverified Firmware Update Process

## I. Remediation Plan Information

A. Plan ID: RP-2026-02

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Insecure and Unverified Firmware Update Process

B. Affected Asset/Area: ESP32 microcontroller firmware and the over-the-air (OTA) update mechanism

C. Description: The system does not appear to verify the authenticity or integrity of new firmware images before installation, meaning any file delivered through the update channel could be installed without validation.

D. Threat: Malicious firmware injection or a supply-chain attack that replaces legitimate firmware with attacker-controlled code.

E. Potential Impact: Full device takeover — an attacker could disable feeding/water dispensing, exfiltrate camera footage, or use the device as an entry point into the home network.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium | High | High | Firmware compromise gives an attacker persistent, low-visibility control of the physical device. |

## IV. Remediation Objective

Ensure that only authentic, verified firmware from an authorized source can be installed on the ESP32.

## V. Proposed Remediation

A. Corrective Action: Implement code signing for firmware images and add signature verification in the bootloader/update routine before any OTA update is applied.

B. Preventive Action: Restrict firmware distribution to a single authenticated update server and log every update attempt, successful or rejected.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.19 – Installation of Software on Operational Systems; A.8.32 – Change Management

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Add firmware signing to build pipeline | Firmware Developer | Signing keys, CI/CD pipeline | Week 4 | Planned |
| Implement signature check in OTA routine | Firmware Developer | ESP32 dev boards | Week 5 | Planned |
| Set up update-attempt logging | Backend Developer | Logging server | Week 6 | Planned |

## VII. Implementation

Signed firmware builds will be tested on development boards, with rejection of unsigned images verified before deployment to production devices.

## VIII. Verification and Validation

The team will attempt to load an unsigned firmware image on a test device to confirm the update is rejected and logged.

## IX. Remediation Evidence

Build pipeline signing logs, test results showing rejected unsigned firmware, and update-attempt log excerpts.

## X. Residual Risk

Low – residual exposure limited to compromise of the signing key itself, which will be stored and access-controlled separately.

# Remediation Plan RP-2026-03: Lack of Network Segmentation for IoT Devices

## I. Remediation Plan Information

A. Plan ID: RP-2026-03

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Lack of Network Segmentation for IoT Devices

B. Affected Asset/Area: Home Wi-Fi network and the ESP32-based PAW-ER device

C. Description: The PAW-ER device connects to the same network segment as the owner's personal computers and mobile devices, with no isolation such as a VLAN or dedicated guest/IoT network.

D. Threat: Lateral movement — if the IoT device is compromised, an attacker may pivot to other devices on the same network.

E. Potential Impact: Compromise could extend beyond the pet system into the owner's personal devices, files, or other smart-home equipment.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium | Medium–High | Medium–High | IoT devices are a frequent pivot point in home-network compromises due to weaker device-level hardening. |

## IV. Remediation Objective

Isolate the PAW-ER device from other, higher-value devices on the home network.

## V. Proposed Remediation

A. Corrective Action: Document and provide setup guidance for connecting PAW-ER to a separate IoT/guest network segment.

B. Preventive Action: Add a network-segmentation reminder to the mobile app's first-time setup wizard and user manual.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.20 – Networks Security; A.8.22 – Segregation of Networks

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Write IoT network segmentation guide | Documentation Lead | Router/VLAN test setup | Week 3 | Planned |
| Add setup-wizard prompt for guest network | Mobile Developer | App update | Week 5 | Planned |

## VII. Implementation

The setup guide and in-app prompt will be included in the next app release and validated with a small group of test users.

## VIII. Verification and Validation

Testers will confirm the prompt appears during setup and that the guide correctly walks through common router configurations.

## IX. Remediation Evidence

Screenshots of the setup wizard, published guide document, and tester feedback notes.

## X. Residual Risk

Medium – actual segmentation depends on the end user's home router capabilities and adoption of the guidance, which the team cannot fully enforce.

# Remediation Plan RP-2026-04: Insufficient Input Validation and API Hardening on the Backend

## I. Remediation Plan Information

A. Plan ID: RP-2026-04

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Insufficient Input Validation and API Hardening on the Backend

B. Affected Asset/Area: Mobile application backend API (feeding commands, schedules, notifications)

C. Description: API endpoints that accept feeding commands, schedule changes, and notification settings may lack proper input validation, authorization checks, and rate limiting.

D. Threat: Injection attacks, unauthorized command execution (e.g., forcing repeated feeding or disabling notifications), and denial-of-service through API flooding.

E. Potential Impact: Data corruption, unauthorized control of the feeder/water system, and possible service outage.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium | High | High | The API directly controls physical actuators (feeder, water dispenser), so abuse has real-world safety implications for the pet. |

## IV. Remediation Objective

Harden all API endpoints against common application-layer attacks and abuse.

## V. Proposed Remediation

A. Corrective Action: Apply strict input validation, parameterized database queries, per-account authorization checks, and rate limiting on every endpoint.

B. Preventive Action: Integrate static and dynamic application security testing (SAST/DAST) into the release process before each deployment.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.26 – Application Security Requirements; A.8.28 – Secure Coding

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Add input validation & parameterized queries | Backend Developer | Code review, validation libraries | Week 4 | Planned |
| Implement rate limiting middleware | Backend Developer | API gateway config | Week 5 | Planned |
| Run SAST/DAST scan before release | QA/Security Reviewer | Scanning tool license | Week 6 | Planned |

## VII. Implementation

Validation and rate-limiting changes will be deployed to staging, load-tested, then promoted to production with rollback prepared.

## VIII. Verification and Validation

Security testing (manual and automated) will attempt injection and flooding scenarios against staging to confirm they are blocked.

## IX. Remediation Evidence

Scan reports, staging test logs, and a sign-off checklist from the QA/security reviewer.

## X. Residual Risk

Low–Medium – ongoing risk remains from undiscovered logic flaws, to be addressed through continued periodic testing.

# Remediation Plan RP-2026-05: Unauthorized Access to the Live Rotating-Camera Feed

## I. Remediation Plan Information

A. Plan ID: RP-2026-05

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Unauthorized Access to the Live Rotating-Camera Feed

B. Affected Asset/Area: Rotating camera module and its video streaming service

C. Description: The rotating camera streams live footage of the home environment. Weak access controls on the streaming service could allow unauthorized viewing or recording of this footage.

D. Threat: Privacy violation through unauthorized access to in-home video, including possible interception or account-level exposure of the stream.

E. Potential Impact: Serious privacy harm to the pet owner and household members, along with reputational and legal exposure under data-privacy expectations.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium | High | High | Camera feeds are highly sensitive personal data; even limited exposure carries a disproportionately high privacy impact. |

## IV. Remediation Objective

Restrict access to the live and recorded video stream strictly to the authenticated, authorized owner account.

## V. Proposed Remediation

A. Corrective Action: Implement per-account access tokens for stream requests and deliver video over an encrypted channel; ensure stored footage is not placed in a publicly reachable location.

B. Preventive Action: Apply least-privilege access to backend services that touch the video stream and conduct periodic access reviews.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.5.34 – Privacy and Protection of PII; A.8.3 – Information Access Restriction

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Add per-account stream access tokens | Backend Developer | Auth service update | Week 5 | Planned |
| Encrypt video-in-transit and at rest | Backend Developer | Storage encryption config | Week 6 | Planned |
| Conduct quarterly access review | Project Security Lead | Access log reports | Ongoing | Planned |

## VII. Implementation

Access tokens and encryption will be added to the video pipeline and tested with multiple user accounts to confirm isolation between households.

## VIII. Verification and Validation

Testers will attempt to access another account's stream using a valid-but-different token to confirm access is denied.

## IX. Remediation Evidence

Access-control test results and encrypted-storage configuration screenshots.

## X. Residual Risk

Low – residual risk limited to compromise of an individual owner's own credentials, addressed under related account-security controls.

# Remediation Plan RP-2026-06: Lack of Logging and Monitoring of Security-Relevant Events

## I. Remediation Plan Information

A. Plan ID: RP-2026-06

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Lack of Logging and Monitoring of Security-Relevant Events

B. Affected Asset/Area: Entire PAW-ER system (ESP32 devices, backend server, mobile application)

C. Description: The system does not currently log or monitor security-relevant events such as failed access attempts, abnormal command patterns, or firmware update attempts.

D. Threat: Delayed detection of intrusion, misuse, or abuse, and reduced ability to investigate an incident after it occurs.

E. Potential Impact: Extended attacker dwell time and limited ability to perform incident response or forensic analysis.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Medium | Medium | Medium | Without logging, minor anomalies could go unnoticed until they escalate into a more serious incident. |

## IV. Remediation Objective

Establish centralized logging and monitoring across all system components.

## V. Proposed Remediation

A. Corrective Action: Implement centralized logging for device events, API requests, and mobile app access, with alerting for anomalous patterns.

B. Preventive Action: Define a log retention and review policy and integrate automated alerts for suspicious activity into the team's workflow.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.15 – Logging; A.8.16 – Monitoring Activities

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Deploy centralized logging service | Backend Developer | Logging/SIEM tool | Week 6 | Planned |
| Define log retention & review policy | Project Security Lead | Policy document | Week 6 | Planned |
| Configure anomaly alerts | Backend Developer | Alerting tool config | Week 7 | Planned |

## VII. Implementation

Logging will be enabled first in staging, reviewed for noise/completeness, then rolled out to production with alert thresholds tuned over two weeks.

## VIII. Verification and Validation

The team will simulate an abnormal event (e.g., repeated failed API calls) and confirm it is logged and triggers an alert.

## IX. Remediation Evidence

Sample log entries, alert notification screenshots, and the approved logging policy document.

## X. Residual Risk

Low – ongoing risk limited to alert fatigue or missed edge cases, to be refined through periodic policy review.

# Remediation Plan RP-2026-07: Insufficient Backup and Recovery Plan for System and Event History Data

## I. Remediation Plan Information

A. Plan ID: RP-2026-07

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Insufficient Backup and Recovery Plan for System and Event History Data

B. Affected Asset/Area: Feeding history, water-monitoring history, and event logs stored in the backend database

C. Description: There is no defined backup or disaster-recovery procedure for historical data such as feeding logs, water level records, and notification history.

D. Threat: Data loss resulting from server failure, accidental deletion, or a ransomware/destructive attack on the backend.

E. Potential Impact: Loss of historical records needed for troubleshooting, owner review of pet-care patterns, and potential support or warranty claims.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Low–Medium | Medium | Medium | The data is not safety-critical in real time, but its loss reduces the system's long-term value and traceability. |

## IV. Remediation Objective

Ensure the availability and recoverability of stored system data.

## V. Proposed Remediation

A. Corrective Action: Implement scheduled automated backups of the database with redundant, offsite/cloud storage.

B. Preventive Action: Periodically test backup restoration and document a formal data-recovery plan.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.8.13 – Information Backup; A.5.29 – Information Security During Disruption

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Configure automated daily backups | Backend Developer | Cloud storage account | Week 5 | Planned |
| Document and test recovery procedure | Project Security Lead | Test environment | Week 7 | Planned |

## VII. Implementation

Backup jobs will run nightly to a separate storage location, with a monthly restoration drill added to the team's maintenance schedule.

## VIII. Verification and Validation

A full restoration will be performed on a test environment to confirm data integrity and completeness after recovery.

## IX. Remediation Evidence

Backup job logs and a signed restoration-test report.

## X. Residual Risk

Low – residual risk limited to backup-window data loss (data generated between the last backup and an incident).

# Remediation Plan RP-2026-08: Physical Tampering of the IoT Feeder/Camera Hardware Unit

## I. Remediation Plan Information

A. Plan ID: RP-2026-08

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Physical Tampering of the IoT Feeder/Camera Hardware Unit

B. Affected Asset/Area: Physical device housing the ESP32, camera, sensors, and feeding/water mechanisms

C. Description: The device is typically placed in an accessible area of the home and could be physically opened or tampered with, exposing internal components such as the microcontroller or debug ports.

D. Threat: Physical extraction of firmware or stored keys, direct hardware-level attacks (e.g., reading flash memory through an exposed debug port), or sabotage of the feeding mechanism.

E. Potential Impact: Compromise of device credentials/keys, denial of feeding or water service, and physical damage to the unit.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Low | Medium | Low–Medium | Physical access requires proximity to the device, lowering likelihood, but successful tampering can fully compromise the unit. |

## IV. Remediation Objective

Reduce the risk of unauthorized physical access to the device's internal components.

## V. Proposed Remediation

A. Corrective Action: Use tamper-resistant enclosures and disable exposed debug/JTAG interfaces on production units.

B. Preventive Action: Store cryptographic keys in a secure hardware element to resist extraction, and review hardware security before mass production.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.7.4 – Physical Security Monitoring; A.8.9 – Configuration Management

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Redesign enclosure to be tamper-resistant | Hardware Engineer | Enclosure prototypes | Week 8 | Planned |
| Disable/lock down debug ports on production units | Firmware Developer | Production build config | Week 8 | Planned |

## VII. Implementation

Updated enclosure and locked-down production firmware will be validated on a small batch of prototype units before wider rollout.

## VIII. Verification and Validation

A hardware review will attempt to access debug interfaces on a production-configured unit to confirm they are disabled.

## IX. Remediation Evidence

Hardware review report and updated enclosure design documents.

## X. Residual Risk

Low – remaining risk limited to destructive physical attacks, which are outside the practical scope of consumer-grade hardening.

# Remediation Plan RP-2026-09: Third-Party Cloud and Notification Service Dependency Risk

## I. Remediation Plan Information

A. Plan ID: RP-2026-09

B. Date: September 18, 2026

C. Organization: PAW-ER Capstone Project Team

D. Assessment Source: Internal Security Risk Assessment – Capstone System Review

## II. Security Finding

A. Finding: Third-Party Cloud and Notification Service Dependency Risk

B. Affected Asset/Area: Cloud hosting provider and third-party push-notification services

C. Description: The backend and mobile application rely on third-party cloud infrastructure and notification services whose internal security posture is outside the project team's direct control.

D. Threat: Service disruption, a data breach at the vendor's infrastructure, or compromise of the project's vendor account.

E. Potential Impact: Service downtime for feeding/monitoring features and potential exposure of user data through vendor-side incidents.

## III. Risk Assessment

| Likelihood | Impact | Overall Risk | Risk Explanation |
| --- | --- | --- | --- |
| Low–Medium | Medium | Medium | The team cannot directly control vendor security, but can manage exposure through vendor selection and agreements. |

## IV. Remediation Objective

Manage third-party risk through due diligence and clear contractual/security expectations.

## V. Proposed Remediation

A. Corrective Action: Select cloud and notification providers with recognized security certifications, such as ISO/IEC 27001-certified hosting providers.

B. Preventive Action: Establish a supplier security-requirements checklist and conduct periodic vendor risk reviews.

C. Security Improvement (ISO/IEC 27001:2022 Mapping): ISO/IEC 27001:2022 Annex A.5.19 – Information Security in Supplier Relationships; A.5.20 – Addressing Information Security Within Supplier Agreements

## VI. Action Plan

| Action/Task | Responsible Person | Resources | Deadline | Status |
| --- | --- | --- | --- | --- |
| Evaluate and select certified cloud provider | Project Lead | Vendor comparison research | Week 2 | Planned |
| Draft supplier security checklist | Project Security Lead | Checklist template | Week 3 | Planned |

## VII. Implementation

The team will document the chosen providers' relevant certifications and store the completed checklist as part of the project's compliance records.

## VIII. Verification and Validation

The Project Security Lead will confirm vendor certification validity (e.g., via the certifying body's public registry) before final sign-off.

## IX. Remediation Evidence

Vendor certification documents and the completed supplier security checklist.

## X. Residual Risk

Low–Medium – residual risk remains dependent on the vendor's own ongoing security practices, to be reviewed annually.